Sweet Homes Apartment Management Web Application

| Date | 20 Nov 2025 |
| --- | --- |
| Prepared By | Adjeh Dominic Efeoghene |
| Email | dominicadjeh@gmail.com |
| Phone | 08158389029 |
| Recipient | Sweet Homes Apartments |

# Summary

The Sweet Homes Management application is near completion. Core functions already work: apartments can be added and managed, bookings are tracked automatically, and image handling will be upgraded. This quotation covers final polishing, deployment readiness and handover.

# Core Features Working

| Apartments: create/edit/archive | Management: pricing, status, availability |
| --- | --- |
| Automatic booking tracking | Admin dashboard basics |
| Initial image handling (upgrade planned) | User/session handling (to refine) |

# Finalisation Scope

| Item | Description |
| --- | --- |
| Image Storage Upgrade | Integrate reliable cloud storage; optimise uploads; secure access (signed URLs). |
| Booking Refinements | Prevent conflicts; validate edge cases (overlaps, cancellations). |
| Performance & UX | Improve responsiveness, accessibility and polish key flows. |
| Security Hardening | Strengthen authentication, permissions and data validation. |
| Deployment & Handover | Production build, environment setup, one training walkthrough (up to 2 hours). |
| Documentation | Setup guide, runbook, feature index, quick reference. |

# Deliverables

- Production-ready codebase

- Cloud image storage integration

- Security & validation improvements

- Deployment + environment documentation

- Training/handover session

- 14-day post-handover bug fix grace

# Timeline (Estimated)

| Phase | Summary |
| --- | --- |
| Week 1 | Audit & start image storage integration |
| Week 2 | Finish image storage; booking & security fixes |
| Week 3 | UX/accessibility polish; documentation drafting |
| Week 4 | Final QA, deployment, and training session |
| Total | Approx. 3-4 weeks (feedback dependent) |

# Pricing (Fixed One-Time)

| Item | Details |
| --- | --- |
| Total Fee | ₦1,500,000 (one-time) |
| Includes | Scope items, training session, 14-day bug fix grace. |
| Excludes | Future new features, third-party service costs, and ongoing maintenance beyond grace. |
| Payment Terms | 60% on acceptance; 40% on final delivery & handover. |

keys. No major architecture rewrites needed.

# Acceptance

To proceed, approve this quotation and confirm the payment schedule. Valid for 15 days from the date above.

# Contact

| Developer | Adjeh Dominic Efeoghene |
| --- | --- |
| Email | dominicadjeh@gmail.com |
| Phone | 08158389029 |

Client Signature:        ___________________ Date: __________

Developer Signature: ___________________ Date: __________